**CP3405: Assessment 2**

In this assessment, you are to utilize the scrum framework to implement the project from Assessment 1. You have to implement at least 2 functionality for 2 different personas for your project. (The implementation and personas should be inline with the proposal submitted in Assessment 2). At the end of the semester, you and your group do a scrum demo of your latest scrum sprint.

For this assessment you have to submit evidence on scrum frame to implement your project. List of evidence to submit are from activities in Practicals 4 to 9 and Lectures 8 and 9.

1. Practical 4 :-
2. screen shots of scrum board at the beginning of Sprint 1 (Evidence 1)
3. stories created for Sprint 1 (Evidence 2)
4. Practical 5:
5. audio recording of your Daily Standup (Evidence 3)
6. any blocker identified
7. burnout chart of Sprint 1 (Evidence 4)
8. screen shots of scrum board at the beginning of Sprint 2 (Evidence 5)
9. stories created for Sprint 2 (Evidence 6)
10. Practical 6:
11. video recording of your Scrum Demo (Evidence 7)
12. burnout chart of Sprint 2 (Evidence 8)
13. screen shots of scrum board at the beginning of Sprint 3 (Evidence 9)
14. stories created for Sprint 3 (Evidence 10)
15. Practical 7:
16. a summary of Scrum Retrospective that includes a list what each team member mentioned for each of these questions (Evidence 11)
17. what went well?
18. what didn’t go well?
19. what should we do about it?
20. burnout chart of Sprint 3 (Evidence 12)
21. screen shots of scrum board at the beginning of Sprint 4 (Evidence 13)
22. stories created for Sprint 4 (Evidence 14)
23. Practical 8:
24. burnout chart of Sprint 4 (Evidence 15)
25. screen shots of scrum board at the beginning of Sprint 5 (Evidence 16)
26. stories created for Sprint 5 (Evidence 17)
27. Lecture 8
28. List of mistakes your group made in the following scrum rituals (Evidence 18)
    1. Sprint planning
    2. Daily Standup
    3. Scrum Demo
    4. Scrum Retrospective
29. Lecture 9
30. List of when your scrum team has (Evidence 19)
    1. withheld each of the scrum values
    2. violated each of the scrum values
31. Final Lecture
32. conduct a sprint demo (after Sprint 5)
33. present the velocity chart of your team (Evidence 20)

**Marking Rubric**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **7 - High Distinction** | **6 - Distinction** | **5 - Credit** | **4 - Pass** | **3 - Marginal Fail** | **2 - Fail** | **1 - Low Fail** |
| **Scrum Demo –** presenting scrum demo (20%) | | | | | | |
| *Superior* presentation of scrum demo | *Advance* presentation of scrum demo | *Creditable* presentation of scrum demo | *Good* presentation of scrum demo | *Limited* presentation of scrum demo | *Superior* presentation of scrum demo | *No* presentation of scrum demo |
| **Evidence of project implementation using Scrum Framework** (60%) | | | | | | |
| Presents *20* evidence of using scrum framework | Presents *17* evidence of using scrum framework | Presents *14* evidence of using scrum framework | Presents *11* evidence of using scrum framework | Presents *8* evidence of using scrum framework | Presents *5* evidence of using scrum framework | Presents *no* report, relevant to the problem |
| **Project Implementation** (20%) | | | | | | |
| Presents s*uperior* project implementation of at least 2 functionality for 2 different personas | Presents *advance* project implementation of at least 2 functionality for 2 different personas | Presents *credible* project implementation of at least 2 functionality for 2 different personas | Presents *good* project implementation of at least 2 functionality for 2 different personas | Presents *limited* project implementation of at least 2 functionality for 2 different personas | Presents *poor* project implementation of at least 2 functionality for 2 different personas | Presents noproject implementation of at least 2 functionality for 2 different personas |